**CAP 413 / CSTW2 413 – Capstone Project 2 / Thesis Writing 2**

*A.Y. 2021 – 2022, Second Semester*

**GANTT CHART**

Research Title: #3Ib: A 117 Emergency Communication Platform for Abuse Report in a Mobile Date: September 30, 2021

Members: Alonzo, Arlene Grace C. Magat, Mharck Stephen P. Soriano, Justine G.

Belleza, Ram Rainier M. Mañalac, Gerald O.

Dela Cruz, Diane Louise M Pineda, John Carlo C.

| **TASKS** | For the month of September 2021 | | | |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| OTP Code and Verification |  | Belleza, Soriano, Magat | | |  |
| Admin Website Design |  |  | Pineda | | |
| Database to Admin Connection |  |  | Mañalac | | |
| Call Function |  |  | Magat | | |
| Back-end Login and Sign up, Forget Password |  |  | Dela Cruz | |  |
| Forms and Layouts Connectivity to Firebase (Database) |  |  |  |  | Dela Cruz |
| Front-end Design |  | Alonzo | | | |
| Database to App Connection |  |  | Belleza |  |  |
| Connectivity of Layouts (Activities & Class) |  |  |  | Belleza | |
| Introduction and Methodology Revision |  |  |  | Dela Cruz, Alonzo | |
| Updating of Progress Report and Gantt Chart |  |  |  | Dela Cruz, Alonzo | |

| **TASKS** | For the month of October 2021 | | | |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| Introduction and Methodology Revision | Dela Cruz, Alonzo | | | | |
| Formulation of Questionnaire | Alonzo, Dela Cruz | |  |  |  |
| Call Function | Belleza, Soriano | | |  |  |
| Connection of Admin Panel to Firebase (Database) | Mañalac, Pineda, Belleza, Soriano |  |  |  |  |
| Admin Side Full Functions | Pineda, Mañalac, Belleza, Soriano | | | | |
| Front-End Design | Alonzo | |  |  |  |
| Finalization of App Connections and Functions | Belleza | | | | |
| Prototype Testing | Alonzo, Belleza, Dela Cruz, Mañalac, Pineda | | | | |
| Updating of Progress Report and Gantt Chart | Alonzo, Dela Cruz | | | | |
| Admin Website Design and Charts, Tables, and Forms | Pineda | |  |  |  |
| Forms and Layouts Connectivity of the App from Android Studio to Firebase (Database) | Dela Cruz | |  |  |  |
| Connectivity of Layouts (Activities & Class) | Alonzo, Dela Cruz |  |  |  |  |
| Manuscript | Alonzo, Dela Cruz, Pineda, Soriano, Magat | | | | |
| ERD finalization and other Figures and Diagrams |  |  | Alonzo, Dela Cruz | | |

| **TASKS** | For the month of November 2021 | | | |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| Prototype Presentation | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |  |  |
| Prototype Testing | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |  |  |  |
| Distribution of Questionnaire, Gathering of Data (Survey and Feedback from the Prototype Testing) | Magat, Soriano |  |  |  |  |
| Processing and Interpreting survey results | Alonzo, Dela Cruz, Mañalac, Pineda | |  |  |  |
| Formulating summary, conclusion and recommendation | Alonzo, Dela Cruz, Mañalac, Pineda | |  |  |  |
| Attachment of Curriculum Vitae | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |  |  |  |
| Completion of Appendices | Alonzo, Belleza, Dela Cruz, Pineda | |  |  |  |
| Finalization of Manuscript for Mock Defense | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |  |  |  |
| Mock Defense |  |  | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |
| Revision and Assessment |  |  |  | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |

| **TASKS** | For the month of December 2021 | | | |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| Revision | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |  |  |  |
| Finalizing Final Manuscript | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano | |  |  |  |
| Final Manuscript Submission |  |  | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |
| Application for Final Defense |  |  | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |

| **TASKS** | For the month of January 2021 | | | |  |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| Final Presentation | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |  |  |
| Passing of Manuscript |  | Alonzo, Belleza, Dela Cruz, Magat, Mañalac, Pineda, Soriano |  |  |  |

\****Note***: Kindly shade the timeline for every task.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature over Printed Name

Adviser